## Slide 1: CHAPTER 1 Software Development Lifecycles (SDLC) and Testing

## Slide 2: OUTLINE
SDLC and Testing
Waterfall Model
Spiral Model
V-Model
Concurrent Model
Agile Model
Other SDLC Models
Testing Phases and Milestones
CHAPTER 1
Notes: In this chapter, we want to give an overview of various software development life cycles (SDLC). This is essential to software testing because with each type of SDLC comes with a different style of how software is developed. With each style, it requires different method of communication and documentation. Therefore, it will affect the software testing activities, when what test activities will begin.
Another very essential concept in this chapter is how test phases and milestone are defined and enforced. If the phases and milestone not well defined and rigorously enforced, then the SDLC is meaningless. More will be discussed later.

## Slide 3: OBJECTIVES
An introduction to Common Software Development Life Cycle (SDLC) practices and how software testing fits in those contexts.
Understanding testing phases, milestones, checkpoints in a SDLC and their purposes
Learn about how each SDLC choice affects software testing and its implementation
CHAPTER 1
Notes: The objectives in this slide speak for themselves. Not only we will describe each SDLC but we will also stress how software testing fits in each development style.
As indicated earlier, we have to clearly understand the phases and milestones concept (through clear and enforceable definitions). From there, we will institute checkpoints to qualify that the software is indeed reaches or passes the predefined phases and/or milestone.
Then we will discuss the implication on each SDLC on software testing activities.

## Slide 4: SDLC and Testing
1.1 SDLC and Testing
1.2 Waterfall Model
1.3 Spiral Model
1.4 V-Model
1.5 Concurrent Model
1.6 Agile Model
1.7 Other SDLC Models
1.8 Testing Phases and Milestones
CHAPTER 1.1
Notes: Khi phát triển phần mềm, người ta cần làm theo một life cycle cụ thể vì:
Một ứng dụng phần mềm rất lớn (nhiều source code), hay 1 software application cũng có thể integrate với nhiều application khác => việc xây dựng và quản lý phần mềm trở nên rất phức tạp
Mô hình phát triển phần mềm được dùng để quản lý các tài nguyên và con người (mọi người tham gia xây dựng phần mềm biết mình đang ở đâu, cần làm gì trong quá trình phát triển phần mềm)
Mỗi loại life cycle có một đặc điểm riêng, việc kiểm thử phần mềm trong các life cycle vì thế cũng khác nhau.
Ở các slide sau, chúng ta sẽ tìm hiểu việc kiểm thử phần mềm trong các các dự án dùng life cycles khác nhau thì khác nhau như thế nào.

## Slide 5
SDLC and Testing
  How testing is directly affected by the SDLC choice:
    Documentation availability to test against
    Time to test
    Time to automate or produce effective automation
    Knowledge and understanding of the application as we plan our tests
    Amount of regression testing
CHAPTER 1.1
Notes: Với mỗi model khác nhau, việc testing sẽ được thực thi khác nhau:
Thời gian thực thi việc test khác nhau
Automate việc testing khác nhau
Kiến thức cần biết về ứng dụng mà ta cần test khác nhau
Regression and how to do it are different
Có khi phase test và develop dính vào nhau. Có khi chúng tách rời. Có khi chỉ có 1 phase develop nhưng có nhiều phase test…Tất cả là do sự khác nhau giữa các SDLC.
Tương ứng với từng loại model cụ thể, người kiểm thử phần mềm chọn một chiến lược kiểm thử (test strategy) phù hợp.
Note:
The most important point here is we need to be aware that testing takes time. Therefore, we need to understand how much time we have for all testing activities, from planning to execution and regression. The following factors are essential when it comes to determining and protecting the amount of time we have for testing:
Testing cycle time which is first, determined by the End-time minus the Begin-time.
Then, how many resources assigned concurrently during the hour/day units available between the Begin-time and end-time. For example, if we have 10 (8-hour) day cycle and we assign 5 test engineers to work during that cycle, then the total testing time available is 50 (8-hour) days.
5

## Slide 6: SDLC and Testing
1.1 SDLC and Testing
1.2 Waterfall Model
1.3 Spiral Model
1.4 V-Model
1.5 Concurrent Model
1.6 Agile Model
1.7 Other SDLC Models
1.8 Testing Phases and Milestones
CHAPTER 1.2
Notes: Trong phần này chúng ta sẽ tìm hiểu sự cần thiết của việc kiểm thử phần mềm và cách kiểm thử phần mềm trong các dự án dùng mô hình waterfall

## Slide 7: Waterfall Model
The Waterfall model is a sequential software development model.
Transition between phases is done by a formal review.
The review is a checkpoint to see that you are on the right track.
Requirements Definition
Functional Design
Technical Design
Coding
Testing
Deployment
verify
verify
verify
verify
verify
CHAPTER 1.2
Notes: REMINDING:
What is waterfall model? The waterfall model is a sequential software development model which no overlapping phases. One phase does not start until the previous phase is completed and documents are stored in document control.
How does it make transition between phases? Transition between phases is done by a formal review. When a phase is done, it cannot be modified anymore.
What is the purpose of checkpoints? The review is a checkpoint to see that you are on the right track

## Slide 8: Testing in Waterfall Model
Testing is not inherent to every phase of the Waterfall model.
Constant testing from the design, implementation and verification phases is required to validate the phases preceding them.
Testing phase: Only after coding phase, software testing begins. Different testing methods are available to detect the bugs that were committed during the previous phases. A number of testing tools and methods are already available for testing purposes.
CHAPTER 1.2
Notes: Where does testing involve?
Testing phase is related with Coding and Deployment phases. The testing phase starts after code generation phase. As a tester in this phase, you use several testing methods and testing types to test the software and report your working progress to your QA
When a new version is released, the testing phase finds bugs of this version. This task is repeated with all versions until the application comes into deployment phase.
Testing also takes care the application when it comes into the deployment phase by user acceptance testing, testing the product system and maintenance.
We will learn more about these in later slides.
Actually in waterfall there is no feedback that is why it is theory and not done.
Document heavy process. It the SDLC is waterfall style, all/most testing is verification directly from documentation. Common- especially in companies tied to test director/quality center.
Waterfall is back end testing. Expensive. Change is very risky. “test in quality” is bad. Build in Quality is good.
WHY IS TESTING NECESSARY IN WATERFALL MODEL?
Các phase trong waterfall do nhiều người đảm nhận và hoạt động gần như độc lập với nhau
Khi một phase kết thúc, phase sau sẽ lấy kết quả của phase trước để làm tiếp. Nếu phase trước làm sai, việc sửa chữa gần như là không thể
Ở waterfall, việc testing được thực hiện ở một phase sau khi code, việc phát hiện bug ở giai đoạn này là khá trễ và vì thế sửa rất tốn kém
Ngày nay, waterfall không được áp dụng rộng rãi trong việc phát triển phần mềm vì không phù hợp với bản chất của việc xây dựng phần mềm vốn nhiều bug, bug có thể xảy ra ở mọi nơi và cần được test càng sớm càng tốt.
Waterfall thích hợp với việc sản xuất hardware hơn do tính chất của việc sản xuất hardware đòi hỏi tính chính xác cao và khó sửa lỗi

## Slide 9: Roles of Testing Team in Waterfall Model
Requirements Definition
Functional Design
Technical Design
verify
verify
verify
Coding
Testing
Deployment
verify
verify
CHAPTER1.2
Testing or QA Team
Notes: Ngày nay, khi sử dụng waterfall, người ta cải tiến nó (cũng như cải tiến các loại mô hình khác) bằng cách thêm vào sự xuất hiện của QA. QA sẽ quản lý toàn bộ quy trình phát triển phần mềm về mặt chất lượng, đảm bảo từng phase trong mô hình làm đúng chức năng đã đề ra nhằm đạt được mục tiêu cao nhất là sản xuất được phần mềm đúng với yêu cầu, chất lượng cao thỏa mãn đông đảo người dùng.
QA làm việc chặt chẽ với những người tham gia trong từng phase.
Ngày nay, người ta cải tiến sự hạn chế của waterfall (thiếu sự liên lạc giữa các phase và ít test tại các phase đầu tiên) để có thể sử dụng nó hiệu quả hơn. QA does the constant testing from the design, implementation and verification phases is required to validate the phases preceding them.
General opinions:
Advantages: The SDLC appears to be very structured. In theory, it will be easily manage through a lot of documentations and checkpoints. You cannot start the next phase until the current phase is complete.
Disadvantages: This style requires a lot of documentation up front. The more time you do documentation the less time you have for design, code and testing. It is also very critical to changes while we known that software will change, the design will changes, and coding will change as we learn more about the software while we progress through each step of the way.

## Slide 10: SDLC and Testing
1.1 SDLC and Testing
1.2 Waterfall Model
1.3 Spiral Model
1.4 V-Model
1.5 Concurrent Model
1.6 Agile
1.7 Other SDLC Models
1.8 Testing Phases and Milestones
CHAPTER 1.3

## Slide 11: Spiral Model
CHAPTER 1.3
Spiral model (Boehm, 1988)
Notes: REMINDING:
The spiral model is a software development process combining elements of both design and prototyping-in-stages, in an effort to combine advantages of top-down and bottom-up concepts.
Each cycle is completed by a review. This review covers all products developed during the previous cycle, including the plans for the next cycle and the resources required to carry them out. The review’s major objective is to ensure that all concerned parties are mutually committed to the approach for the next phase.
Notes: This model of development combines the features of the prototyping model and the waterfall model. The spiral model is intended for large, expensive and complicated projects.
A typical cycle of the spiral
Each cycle of the spiral begins with the identification of:
1. the objectives of the portion of the product being elaborated (performance, functionality, ability to accommodate change, etc.);
2. the alternative means of implementing this portion of the product (design A, design B, reuse, buy, etc.); and
3. the constraints imposed on the application of the alternatives (cost, schedule, interface, etc.).
Each cycle is completed by a review. This review covers all products developed during the previous cycle, including the plans for the next cycle and the resources required to carry them out. The review’s major objective is to ensure that all concerned parties are mutually committed to the approach for the next phase
The steps in the spiral model can be generalized as follows:
1. The new system requirements are defined in as much detail as possible. This usually involves interviewing a number of users representing all the external or internal users and other aspects of the existing system.
2. A preliminary design is created for the new system.
3. A first prototype of the new system is constructed from the preliminary design. This is usually a scaled-down system, and represents an approximation of the characteristics of the final product.
4. A second prototype is evolved by a fourfold procedure:
  - evaluating the first prototype in terms of its strengths, weaknesses, and risks;
  - defining the requirements of the second prototype;
  - planning and designing the second prototype;
  - constructing and testing the second prototype.
Advantages: The spiral model promotes quality assurance through prototyping at each stage in systems development. This is a improved version of waterfall that allows iterations of smaller phases.
Disadvantages: Documentation is still heavily required in this style.
11

## Slide 12: Testing in Spiral Model
Planned and structured releases
Usually has documentation to test against
Each spiral iteration can be thought of as a “mini-waterfall”; there are defined testing phases
Previous releases must be regression tested
CHAPTER 1.3
Notes: Notice of the point that testing phases are defined. This is essential to testing time as indicated earlier.
Also notice that as we progress through test testing phase, not only that we run new tests but we also have to rerun old tests. Rerun old tests by definition is regression testing.

## Slide 13: SDLC and Testing
1.1 SDLC and Testing
1.2 Waterfall Model
1.3 Spiral Model
1.4 V-Model
1.5 Concurrent Model
1.6 Agile Model
1.7 Other SDLC Models
1.8 Testing Phases and Milestones
CHAPTER 1.4

## Slide 14
V-Model
Image from Information Processing Limited (IPLBath.com)
CHAPTER 1.4
Notes: REMINDING:
V-model is a software development process which can be presumed to be the extension of the waterfall model. Instead of moving down in a linear way, the process steps are bent upwards after the coding phase, to form the typical V shape. The V-Model demonstrates the relationships between each phase of the development life cycle and its associated phase of testing.
The V-model deploys a well-structured method in which each phase can be implemented by the detailed documentation of the previous phase. Testing activities like test designing start at the beginning of the project well before coding and therefore saves a huge amount of the project time.
Note:
While this style is another improved version of waterfall, it brings in the clarity of Verification and Validation, both are quality engineering activities including testing.
14

## Slide 15
Testing in V-Model
  Verification: Checks that a deliverable is complete (Contains all requires information, follows standards; verify a procedure).
  Validation: Checks that the deliverables satisfy requirements specified in the previous stage or an earlier stage, and that the business case is met (Validate a function or requirement).
  Testing: Ensures that the specification is properly assembled and implemented (Test to see if it works).
  In testing, these are important changes in software development from the V-model:
    Write the test cases at requirements review.
    Unit testing
CHAPTER 1.4
Notes: Khác nhau giữa verification and validation:
VD: Khi đặt hàng, nhận hàng sẽ kiểm:
Đúng hàng không (verification) – the right product is built
Hàng có được làm đúng cách hay không (validation) – the (right) feature is working correctly or not (finding bug)
I. Verification Phase
1. Requirements analysis
In the Requirements analysis phase, the requirements of the proposed system are collected by analyzing the needs of the user(s). This phase is concerned about establishing what the ideal system has to perform. However it does not determine how the software will be designed or built. Usually, the users are interviewed and a document called the user requirements document is generated.
The user requirements document will typically describe the system’s functional, physical, interface, performance, data, security requirements etc as expected by the user. It is one which the business analysts use to communicate their understanding of the system back to the users. The users carefully review this document as this document would serve as the guideline for the system designers in the system design phase. The user acceptance tests are designed in this phase. See also Functional requirements, and Non-functional requirements
2. System Design
Systems design is the phase where system engineers analyze and understand the business of the proposed system by studying the user requirements document. They figure out possibilities and techniques by which the user requirements can be implemented. If any of the requirements are not feasible, the user is informed of the issue. A resolution is found and the user requirement document is edited accordingly.
The software specification document which serves as a blueprint for the development phase is generated. This document contains the general system organization, menu structures, data structures etc. It may also hold example business scenarios, sample windows, reports for the better understanding. Other technical documentation like entity diagrams, data dictionary will also be produced in this phase. The documents for system testing is prepared in this phase.
3. Architecture Design
The phase of the design of computer architecture and software architecture can also be referred to as high-level design. The baseline in selecting the architecture is that it should realize all which typically consists of the list of modules, brief functionality of each module, their interface relationships, dependencies, database tables, architecture diagrams, technology details etc. The integration testing design is carried out in this phase.
4. Module Design
The module design phase can also be referred to as low-level design. The designed system is broken up in to smaller units or modules and each of them is explained so that the programmer can start coding directly. The low level design document or program specifications will contain a detailed functional logic of the module, in pseudocode - database tables, with all elements, including their type and size - all interface details with complete API references- all dependency issues- error message listings- complete input and outputs for a module. The unit test design is developed in this stage.
II. Validation Phases
1. Unit Testing
In the V-model of software development, unit testing implies the first stage of dynamic testing process. According to software development expert Barry Boehm, a fault discovered and corrected in the unit testing phase is more than a hundred times cheaper than if it is done after delivery to the customer.
It involves analysis of the written code with the intention of eliminating errors. It also verifies that the codes are efficient and adheres to the adopted coding standards. Testing is usually white box. It is done using the Unit test design prepared during the module design phase. This may be carried out by software testers, software developers or both.
2. Integration Testing
In integration testing the separate modules will be tested together to expose faults in the interfaces and in the interaction between integrated components. Testing is usually black box as the code is not directly checked for errors. It is done using the integration test design prepared during the architecture design phase. Integration testing is generally conducted by software testers.
3. System Testing
System testing will compare the system specifications against the actual system. The system test design is derived from the system design documents and is used in this phase. Sometimes system testing is automated using testing tools. Once all the modules are integrated several errors may arise. Testing done at this stage is called system testing.
4. Final Implementation in Production
15

## Slide 16: SDLC and Testing
1.1 SDLC and Testing
1.2 Waterfall Model
1.3 Spiral Model
1.4 V-Model
1.5 Concurrent Model
1.6 Agile Model
1.7 Other SDLC Models
1.8 Testing Phases and Milestones
CHAPTER 1.5

## Slide 17
None
Under
development
Under
review
Awaiting
changes
Under
revision
Baselined
Done
Analysis activity
All activities concurrent but reside in different states
Concurrent Model
CHAPTER 1.5
Notes: REMINDING:
The concurrent development model is also called as concurrent engineering.
Concurrent process model can be represented schematically as a series of major technical activities, tasks and their associates states
Concurrent process model defines a series of events that will trigger transactions from one state to another for each of the activities in s/w engineering.
Note:
This model or style is introduced for completeness of the overall SDLC concept. Many software development teams are, nowadays, move to Agile as an improvement of the concurrent model. There is no need to worry too about this model/style.
Copyright (c) 95-08 LogiGear Corporation. All Rights Reserved.
17

## Slide 18: Testing in Concurrent Model
Planning is concurrent to design; design is concurrent to development—everything is happening at the same time.
The whole project is not well planned or well structured.
Planning, design and development are most dynamic. Product is in constant change. Very difficult to test; impossible to effectively plan testing project.
Often no documentation to test against.
Testing is ad hoc.
Coverage usually cannot be measured. Structured regression testing is impossible.
Bugs will be missed because of so much change and so little planning.
Risk analysis and reporting is crucial.
CHAPTER 1.5
Notes: Note:
Due to the dynamic nature of how the software is defined, designed and developed, it becomes a challenge for testing to effectively involve during the development cycle.
In this style, testing is often done at the backend as system testing.

## Slide 19: SDLC and Testing
1.1 SDLC and Testing
1.2 Waterfall Model
1.3 Spiral Model
1.4 V-Model
1.5 Concurrent Model
1.6 Agile Model
1.7 Other SDLC Models
1.8 Testing Phases and Milestones
CHAPTER 1.6

## Slide 20
Agile Model
CHAPTER 1.6
Source: No Glory in “The Middle Way“
(The “Balanced Blend” Manifesto takes Shape) March 21, 2008
by Mike Cottmeyer
Notes: Copyright (c) 95-07 LogiGear Corporation. All Rights Reserved.
20
Agile is a newer SDLC concept based on high customer satisfaction, smaller, quicker and more frequent code release form small, focused teams. Project scope can change often. Daily, frequent and thorough communication is required between the team members and also between the development team and the business team.
Waterfall is necessary for “get it right the first time” but upfront heavy planning and design. It is the opposite of where the dev world is heading with Agile, in a way, doc at the end.
Waterfall is predictive, agile is adaptive.
Key Principles of Agile
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan Top priority is customer satisfaction
Welcome changing requirements, even late in the project
Deliver working software people should work together daily
Communicate face-to-face, whenever possible
Working software is the primary measure of progress
Teams constantly reflect on how to improve their processes and methods

## Slide 21: Testing in Agile Model
Delivery cycles are short. Development is very focused. Diagrams, use cases, user stories, index cards, or discussions of functionality serve as “documentation” to test against.
Agile projects usually have more unit testing by developers.
Dynamic nature of development needs structured regression testing.
Testing is often ad hoc, but focused.
Dynamic style or projects include much change but the change is discussed and side-effects noted.
CHAPTER 1.6
Notes: Note:
Do not confused developer-testing or unit testing as system testing. Developer-testing or unit testing is aimed to improve the quality of the code (at the coding level) delivered to QA. However, more testing must be done to validate the individual functionality as well as how the software works as a whole.
Test must be designed, often before the working functionalities are available for testing. Testing cycles are short.
While testing is exploratory or ad-hoc by nature, combining flexibility with structured testing and automation is essential.
(Automated) Regression testing is another essential element of testing in Agile style. Automated regression testing is implemented at two levels: Unit testing (designed and implemented by developers, run and rerun by developers as well as testers) and system testing (designed, implemented, run and rerun by testers).

## Slide 22: SDLC and Testing
1.1 SDLC and Testing
1.2 Waterfall Model
1.3 Spiral Model
1.4 V-Model
1.5 Concurrent Model
1.6 Agile Model
1.7 Other SDLC Models
1.8 Testing Phases and Milestones
CHAPTER 1.7

## Slide 23: Other SDLC Models
Rapid Application Development (RAD) Model
Test First
Rational Unified Process (RUP)
eXtreme Programming (XP)
…the list goes on
CHAPTER 1.7
Notes: Reality check:
As we are wrapping up the introduction of the SDLC models, it is essential to know that many software development organizations, they might say that the are applying certain model, in reality, they might be loosely apply the concept of that model. The most important fact is to determine how much time we have for testing, and when can we start doing what testing activities.
That brings us to the next topic which is the most important topic as it affect testing time in each SLDC model.

## Slide 24: SDLC and Testing
1.1 SDLC and Testing
1.2 Waterfall Model
1.3 Spiral Model
1.4 V-Model
1.5 Concurrent Model
1.6 Agile Model
1.7 Other SDLC Models
1.8 Testing Phases and Milestones
CHAPTER 1.8

## Slide 25
Development Phase: A time block within SDLC. There are a number of activities that have to be done in this time block.
Examples of some Test Phases: Unit Test, Integration Test, System Test, User Acceptance Test, Release Test and Maintenance Test.
Development Milestone: A significant event in the software developing process in which, the software moves from one phase to another. The milestone let us know where the application is in SDLC
Criteria: Built or created from the standard of the project.
Phases & Milestones
CHAPTER 1.8
Notes: REMINDING: Các giai đoạn và cột mốc trong quá trình phát triển phần mềm
VD về 1 phase: Quá trình học đại học là 4 năm (1 SDLC), thì năm đầu tiên sẽ là 1st phrase…Trong năm học đầu tiên đó bạn sẽ trải qua nhiều hoạt động ví dụ như nghe giảng bài, làm bài tập, nghiên cứu…để có thể thi đỗ kỳ thi kết thúc năm học thứ nhất. Cái mốc chuyển từ năm thứ nhất sang năm thứ 2 được xem như 1 milestone.
Milestone giúp chúng ta quản lý các phases.
Để pass được 1 milestone, phần mềm phải đạt một chuẩn nào đó, được gọi là criteria (Cũng như muốn kết thúc năm nhất, pass được qua năm thứ 2, sinh viên phải được trên 5 tất cả các môn thi chẳng hạn).

## Slide 26: Product Development Milestones
Examples
  Product Design and Specification Complete
  First Functionality
  Pre-Alpha or Alpha Candidate
  Alpha
  Pre-Beta or Beta Candidate
  Beta
  User Interface Freeze
  Pre-Final or Golden Master Candidate (GMC)
  Final Test
  Release or Golden Master
CHAPTER 1.8
Notes: Quá trình xây dựng 1 ứng dụng phần mềm thường đi qua các milestones như trên
Note:
To testing the concept of Pre-<milestone> is very important. During this milestone, testing is done to qualify the software is indeed meets the requirements of the milestone. This is purely a project management activities, of quality activities.
This also stresses that testing for a particular milestone does not start until the software has reached the milestone. This is helpful to unsure that milestone testing does not cut into the software (quality) testing time.

## Slide 27: Testing Phases and Milestones
Test Phase | Pre – Alpha | Alpha | Beta | GM/Release
 | Unit | Integration | System | User Acceptance
Performed by | Developers | Developers/(Technical) Testers | Testers | Users
Definition | Test one unit of code at a time | Iteratively more complex system components integrated. Checking the units of code work together incrementally | Big bang. The entire product as it is intended to be used | Requirements-based testing by the project sponsor, testing the production system
Outcome | Fewer Bugs | Bug Finding | Bug Finding/QC | QC
Goals of Testing | To validate each module in isolation | To find bugs, to learn about the product, to validate the integration requirements | To find bugs, to validate the system requirements, data flow, scenarios, load | To validate user requirements
CHAPTER 1.8
Notes: Với mỗi milestones trong development phase, có các testing milestones và testing phase tương ứng
Chúng ta thường test để đạt được các milestone, các testing tasks thường được xác định dựa vào các tiêu chuẩn của milestones (milestone criteria)
Milestone giúp chúng ta quản lý các phase (VD: Để pass qua phase mới là integration, milestone unit test phải được làm xong…)
-----------------------------------------------------------------------------------------------------------------
Các công ty khác nhau khác nhau có thể gọi tên các phases test khác nhau, VD:
Pre-Alpha – Alpha – Beta – GM/Release
Hoặc là
Unit – Integration – System – User Acceptance
-----------------------------------------------------------------------------------------------------------------
Unit test được thực hiện bởi developer (các bug tìm được trong quá trình unit test là private bug (developer tests his own bugs))
Integration: việc test được thực hiện bằng cách sử dụng/test phối hợp nhiều function với nhau/cùng lúc
System test: test at run time, nó khác integration test ở chỗ việc system test lúc này được thực hiện trên 1 complete environment
User acceptance test: validation, ít verify
----------------------------------------------------------------------------------------------------------------
Most of our testing and automation happens during alpha/beta on Integration/System Test

## Slide 28: Example Entry/Exit Milestone Criteria
Example Tasks and Activities for the Test Team:
  Test Plan reviewed
  Test Plan finalized
  Requirements reviewed and base-lined
  Test system approved and built
  Bug database opened and available for bug entry
  …
CHAPTER 1.8
Notes: Một ví dụ về testing milestones criteria
In this examples, the stated criteria must be met in order to the software to be declared that it reaches the stated milestone.

## Slide 29: Example Alpha Phase Entry
The Test Plan covering all test phases:
  Source Level Testing, Application Testing, and Integration Testing are complete and approved.
  Developer’s testing sign-off document is complete
  Approved Unit Test Checklists are available for review
  Test Design/ Cases are complete and approved
  Build acceptance test is executed successfully
  Regression test has been defined
  Automation test has been defined (if applicable)
  The hardware and software necessary for the tests, as identified in the Test Plan, are available and ready
CHAPTER 1.8
Notes: More example:
Here, all the stated activities and artifacts must be complete in order for the software be qualified entering the stated phase.

## Slide 30: Example Alpha Phase Exit
All test results have been documented
All identified application testing has been executed
Regression test has been executed
Automation test has been executed (if applicable)
All software fixes identified for resolution in this test phase are fixed, retested and closed
Software is baselined
Test report is completed
All P1&P2 defects have been resolved and closed
CHAPTER 1.8
Notes: More example:
Here, all the stated activities and artifacts must be complete in order for the software be qualified exiting the stated phase.

## Slide 31: SUMMARY
Depending on the type of application to be built and or customer’s requirement, we choose a suitable SDLC model.
There are several phases in the SDLC. In each phase, there are milestones and criteria for each milestone. The criteria, milestones and phases of the project help the product to be developed correctly, timely and effectively.
Depending on the SDLC, the testing and its implementation is affected, usually in time, knowledge about the application, documentation and amount of regression test done.
CHAPTER 1